Healthcare Pharmaceuticals Ltd.

Project Name: SMA Project

Module Name:

| Sl. No. | Task Title | Task Description | Action Taken | Start Date | End Date | Status | Priority | Assigned To |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Approval Process Enhancement | Approval workflow for CMO Sir in Corporate Promotion and Institute/Business Development Fund. | Workflow implemented with budget calculation and monitoring. |  |  | Done | High |  |
| 2 | Donation Credence Update | Integrate Galib Sir in Donation Credence approval flow. | Updated approval hierarchy and logic. |  |  | Done | Medium |  |
| 3 | Rx Donation Workflow Update | Modify Rx Donations to Accounts only after Sales Director approval. | Modified approval sequence and flow. |  |  | Done | High |  |
| 4 | MOF File Management Module | Develop and integrate MOF file management feature. | Designed, developed, and integrated MOF file management feature. |  |  | Done | High |  |
| 5 | NSM Access Issue – Vaccine Team | Fix access issue for NSM-level Vaccine Team users. | Resolved access issue of the Vaccine Team. |  |  | Done | High |  |
| 6 | Prepaid Card IOU Download | Enable IOU report download functionality for Accounts, specific to Prepaid Card Payments. | Implemented IOU report generation and download option. |  |  | Done | Medium |  |
| 7 | Bug Fixes & Enhancements | Fix edit issues in Corporate Promotion and Institute/Business Development Fund. | Corrected form validation and backend update functions. |  |  | Done | Medium |  |
|  |  | Fix incorrect CME Count for Galib Sir. | Corrected calculation in CME Count. |  |  | Done | Low |  |
|  |  | Refine Corporate Promotion and Institute/Business Development budget logic in stored procedures. | Refined logic in stored procedures. |  |  | Done | High |  |
|  |  | Fix budget display for Rahat Sir & CMO Sir. | Ensured accurate display of BDF Budget. |  |  | Done | Medium |  |

Prepared By –

Checked & Approved By -