# Meeting Minutes

Date and Time: July 8, 2025, 10:00 AM - 10:45 AM

Location: Meeting Room,[Healthcare Pharmaceuticals Ltd] Headquarter

Project Name: Task Management System.

### Attendees

- Md.Najim Uddin - Manager (MIS)

- Jakia Rahman - Intern (MIS)

- Kamrun Nahar - Intern (MIS)

### Agenda

- Project Structure & Workflow

- Task Assignment, Employee Info & Email Sending

- Task View & Admin Dashboard

- Early Testing Plan

### Meeting Notes

| Agenda Item | Discussion Points | Action Items |
| --- | --- | --- |
| 1. Project Structure & Workflow | The system will follow: Project → Modules → Tasks → Subtasks. Subtasks are the smallest unit and will be assigned to employees. | Design and finalize the ER diagram & database schema by 15 July 2025. |
| 2. Task Assignment , Employee Info & Email Sending | Each subtask will be assigned to an employee (with name, email, phone). Upon assignment, employees receive an automated email with task name, deadline, and a link to view the task. | Build employee assignment form and store contact info. Assign tasks from the admin panel by 15 July 2025. |
| 3. Task View & Admin Dashboard | Employees will click a link from email to view their task. Admin can create and manage projects, modules, tasks, and subtasks from a central dashboard. | Create task-view page (linked from email) and build dashboard interface for admin by 15 July 2025. |
| 4. Early Testing Plan | Early testing will be conducted once the dashboard and assignment modules are ready. Basic functionality and data flow will be verified | Prepare initial test cases and perform basic testing of dashboard and assignment flow by July 15, 2025. |

### Next Meeting

Scheduled for July 15, 2025, at 10:00 AM in the Meeting Room.

### Adjournment

The meeting was adjourned at 10:45 AM.

Prepared by: [Kamrun Nahar] & [Jakia Rahman]